BEACHSIDE HEAVEN

Guest House System — Change Report

What was changed, why, and how it works — written so that someone new to the project can pick it up.

Project: guest-house (Spring Boot 4 · Thymeleaf · HTMX · MySQL)

Date: 10 October 2026

Scope: the 8-point improvement plan — secrets & rebrand, data rules, public booking site, guest self-service, staff portal shell, staff modules, dashboard & room calendar, per-role access & hardening.

How to read this: Part A is a two-page summary. Part B explains every change in detail. Part C is reference material (how to run, database changes, file list).

Part A — Summary	3

A.1 At a glance	3

A.2 What you need to do	3

A.3 Key decisions	4

A.4 Verification	4

Part B — Detailed changes	5

B.1 Quick fixes: secrets and rebrand	5

B.2 Data gaps and booking rules	5

B.3 Public booking site	6

B.4 Guest self-service	7

B.5 Staff portal shell	7

B.6 New staff modules	8

B.7 Dashboard and room calendar	9

B.8 Per-role access and hardening	9

B.9 Testing and verification	10

B.10 Known limitations and suggested next steps	11

Part C — Reference	12

C.1 Running the application	12

C.2 Database changes	12

C.3 Files	13

# Part A — Summary

All eight items in the plan were implemented, tested with 40 automated tests (all passing), and checked by clicking through the running app in a browser on desktop and phone sizes. Nothing that already worked was removed: the REST API, the old staff features and the Google sign-in all still work, now on top of shared rules.

## A.1 At a glance

| # | Area | What changed |
| --- | --- | --- |
| 1 | Secrets & rebrand | DB password and Google client secret moved out of application.properties into environment variables / a git-ignored .env file. Public site rebranded from "Hesoy9 Guest House" to Beachside Heaven, all prices in LKR. |
| 2 | Data & booking rules | Rooms now have capacity, multiple photos and amenities. Bookings over capacity, with past check-in dates, or overlapping another booking are refused — the rules live in ReservationService, so the staff pages, the REST API and the public site all get them. |
| 3 | Public booking site | Rebuilt: search by dates & guests, filters (type, price, amenities), sorting, room page with photo gallery and amenities, live "nights × price = total" summary before confirming, fully mobile-friendly. |
| 4 | Guest self-service | Guests can cancel from My bookings (before check-in only), get a confirmation email and a printable confirmation. Decision: pay at the property (no online payment gateway). |
| 5 | Staff portal shell | Proper app layout: left sidebar, top bar with user & logout, full-height screen, dense tables with sticky headers, forms in slide-over panels, toast messages instead of banners — all driven by HTMX. |
| 6 | Staff modules | New Payments (invoices, cash/card payments, printable invoice & receipt), Housekeeping board (one-click "Mark clean"), Reports (occupancy, income, reservations, daily transactions) and Guest profiles with history. |
| 7 | Dashboard & calendar | Dashboard with today's arrivals, departures, in-house, rooms to clean and unpaid invoices. Room calendar ("tape chart"): rooms × dates grid, click a bar to open a booking, click an empty cell to book. |
| 8 | Roles & hardening | Receptionist, Housekeeping, Manager and Admin each see their own menu and are blocked from other pages. CSRF turned back on for staff pages (token sent in an HTMX header). Login throttling after repeated wrong passwords, plus several smaller security fixes. |

## A.2 What you need to do

⚠ Do these before the code is pushed or deployed 1. Rotate the Google client secret. It was committed to GitHub before, and deleting it from the file does not remove it from git history. Google Cloud Console → APIs & Services → Credentials → your OAuth client → "Reset secret". Put the new value in .env. 2. Change the MySQL password for guesthouse_user for the same reason (ALTER USER 'guesthouse_user'@'localhost' IDENTIFIED BY 'new-password';) and update DB_PASSWORD in .env. 3. Check your .env file. It was created with the old values so the app keeps running locally. Note: on this machine MySQL refused guesthouse_user with that password, so the account may need creating or the password correcting. 4. Ask the owner for real room photos (bright, landscape, several per room) and upload them on the staff Rooms page. Photos make the biggest difference to bookings; until then the site shows a neat placeholder. 5. Optional — confirmation emails: set MAIL_HOST, MAIL_USERNAME, MAIL_PASSWORD (e.g. a Gmail app password). Without them emails are written to the log instead of sent.

## A.3 Key decisions

- Pay at the property, not online. It matches the requirements (FR19–23 are about recording cash/card payments at the desk) and avoids a payment-gateway project. Every page tells guests clearly that nothing is charged online.

- One place for booking rules. All checks (dates, capacity, double-booking, cancellation rules) live in ReservationService. Controllers only display results.

- HTMX, not a JavaScript framework. The staff portal feels like desktop software (panels, toasts, live refresh) while staying plain server-rendered Thymeleaf that the team already knows.

- Access rules in one file. StaffSection.java lists every staff page and which roles may open it; both the menu and the security check read from it.

- Safe database upgrade. New columns are added automatically (ddl-auto=update) and a startup step fills in sensible values for old rows, so the existing MySQL data keeps working.

## A.4 Verification

- 40 automated tests pass: 36 unit tests for the business rules, 1 test that starts the whole application, and 3 end-to-end tests of the guest journey (book → confirm → My bookings → print → cancel) with a simulated Google sign-in, plus a branding check (no "Hesoy9", no "$").

- Clicked through in a browser: every staff page and every public page, at desktop and phone sizes, using a demo database. Check-in/out, payments, uploads, role blocking, CSRF and login lock-out were all exercised.

- Bugs found during testing and fixed: HTMX attribute inheritance breaking the slide-over panel, Thymeleaf 3.1 "restricted expression" errors in some attributes, the drawer re-opening after an action, a date off-by-one in Sri Lanka's time zone, and seeder ordering. Details in section B.9.

# Part B — Detailed changes

## B.1 Quick fixes: secrets and rebrand

### Problem

application.properties contained the MySQL password and the Google OAuth client secret in plain text, and the repository is on GitHub. Anyone who can see the repo (or its history) could use them. The public site was still branded "Hesoy9 Guest House" and showed prices with a "$" sign.

### What changed

- application.properties now uses placeholders: ${DB_PASSWORD}, ${GOOGLE_CLIENT_ID}, ${GOOGLE_CLIENT_SECRET}, etc. The values come from environment variables.

- spring.config.import=optional:file:.env[.properties] makes Spring read a local .env file if it exists — so developers just keep a .env next to pom.xml. .env is in .gitignore.

- .env.example documents every variable with safe example values (this one is committed).

- A stray line secrets in the properties file was removed; SQL logging is now off by default (SHOW_SQL=true to turn on).

- The REST API under /api/** is now off by default (REST_API_ENABLED=false). It has no login of its own, so it should only be switched on for local Postman testing.

- The first admin account is no longer created with the hard-coded password admin123. It uses ADMIN_INITIAL_PASSWORD, or generates a random one and prints it once in the log.

- Rebrand: all public pages, emails, printed documents and the staff portal say Beachside Heaven. A shared formatter (Formats.java, used in templates as @fmt) prints money as "LKR 12,500" everywhere.

### Why rotation is still needed

Removing a secret from the latest version of a file does not remove it from git history — old commits still contain it. The only real fix is to make the old secret useless by issuing a new one (see A.2). Purging history (e.g. with git filter-repo) is optional extra tidiness, not a substitute.

## B.2 Data gaps and booking rules

### New data

| Entity | New field / table | Purpose |
| --- | --- | --- |
| Room | capacity | Maximum guests. Old rooms are set to 2 automatically on first start. |
| Room | room_amenities table | Amenities from a fixed list (Amenity.java: Wi-Fi, A/C, sea view, balcony, breakfast …) so the website can filter on them. |
| RoomPhoto (new) | room_photos table | Several photos per room, ordered; the first is the cover. The old single image_url is copied in automatically. |
| Reservation | checked_in_at, checked_out_at, cancelled_at, created_at, notes | Tracks the stay's life cycle (needed for the dashboard and calendar) and guest special requests. |
| Guest | notes | Staff notes on the guest profile (preferences, VIP, allergies). |
| Payment | received_by | Which staff member took the payment — shown on receipts and reports. |

### Booking rules (all in ReservationService)

| Rule | Where it applies |
| --- | --- |
| Check-out must be after check-in (DR2) | Create, change dates, live quote |
| Check-in date cannot be in the past | Create, change dates (unless the guest is already checked in) |
| Number of guests ≥ 1 and ≤ room capacity | Create, live quote |
| No overlapping active booking for the room (DR1, FR8). The room row is locked while saving, so two people booking at the same instant cannot both succeed. | Create, change dates, live quote |
| Maximum 60 nights per booking (catches typing errors like the wrong year) | Create, change dates |
| Only active, not-yet-checked-in bookings can be cancelled by staff | Staff cancel |
| Guests can cancel only their own booking, only before check-in (up to and including the arrival day) | My bookings |
| Check-in: booking active, arrival date reached, ID/passport recorded (DR3 — can be typed in at the desk), room not "needs cleaning" (DR5) and not occupied | Check-in |
| Check-out: only after check-in; creates (or reuses) the invoice and flags the room for cleaning (FR17–18) | Check-out |

A new quote() method returns "nights × price = total" plus the first rule that would fail, without saving. The public room page, the booking page and the staff booking panel all call it, so guests see a problem ("this room sleeps at most 2 guests", "already booked for those dates") before they press Confirm.

One behaviour change worth knowing: a booking now marks the room Reserved only if the guest arrives today. Before, any future booking made the room look taken tonight and hid it from the staff booking form. Availability is decided by dates, not by that status.

## B.3 Public booking site

| Page | What it does |
| --- | --- |
| Home / | Hero with date + guests search, three "why book with us" points (instant confirmation, pay at property, cancel online), room cards. |
| Rooms /rooms | Results for the chosen dates and guests (only rooms that are free and big enough). Filters: room type, max price, amenities. Sort: recommended, price up/down, most space. Filters update the results instantly (HTMX) and the URL, so results can be shared or bookmarked. Each card shows "2 nights · LKR 48,000 total". |
| Room /rooms/{id} | Photo gallery (mosaic on desktop, swipeable strip on phones, full-screen viewer), capacity, amenities, description, "good to know". Booking box with dates and guests and a live total. On phones a bar at the bottom keeps the price and a "Check availability" button in view. |
| Booking /book/{id} | Requires Google sign-in. Dates, guests, mobile number, special requests, payment & cancellation policy, and a live price summary next to the form. Confirm button. |
| Confirmation | Booking reference (e.g. BH-000042), stay summary, total, "what happens next", links to print and to My bookings. |

Mobile: both stylesheets are mobile-first; every page has a proper viewport tag (missing before), touch-sized buttons, a collapsible menu, and nothing scrolls sideways. Checked at 375 px wide.

Photos: staff upload them on the Rooms page (or paste a link). Uploads are stored in the uploads/ folder (configurable with UPLOAD_DIR), served at /uploads/…, limited to 5 MB, and checked by their actual file contents — only real JPG/PNG/WebP/GIF images are accepted.

## B.4 Guest self-service

- My bookings lists upcoming and past/cancelled stays with photo, dates, nights, total and status.

- Cancel button appears only when cancelling is allowed; it asks "Are you sure?" and uses a CSRF-protected form. The server re-checks the rules and that the booking belongs to the signed-in guest.

- Printable confirmation at /my-bookings/{id} — a clean A4 page with a Print button. Guests can only open their own.

- Emails (NotificationService): confirmation on booking and notice on cancellation, for online and staff-made bookings when the guest has an email. Sent in the background so a slow mail server never slows the page; failures are logged and never break a booking.

- Payment decision: pay at the property. The invoice is created at check-out (or earlier on request) and paid at the desk — see B.6.

- Tip: if staff enter a walk-in guest's email, and that guest later signs in on the website with the same Google address, they see their bookings.

## B.5 Staff portal shell

The staff pages were separate, document-style pages with banners. They now share one application layout (templates/staff/layout.html):

- Left sidebar — the menu for the user's role (built from StaffSection).

- Top bar — page title, user name, role and Log out.

- Full-height layout — the window never scrolls; tables scroll inside their panel and their header row stays visible ("sticky").

- Slide-over panel (drawer) — New reservation, reservation details, guest and room forms, invoices all open on the right, so the table stays on screen.

- Toasts — small messages bottom-right ("Room 201 marked clean", errors in red), sometimes with a link ("Print receipt").

### How it works (for developers)

Every action follows the same pattern, implemented in Hx.java and static/js/staff.js:

- A button or form sends an HTMX request (e.g. hx-put="/web/reservations/5/checkin").

- The controller calls the service. On success it returns Hx.done("message"): an empty response with an HX-Trigger header carrying three events — toast, dataChanged and closeDrawer.

- staff.js shows the toast and closes the drawer. Every list on the page has hx-trigger="dataChanged from:body", so it re-fetches itself — the page is always up to date without a reload.

- If a business rule refuses the action, the service throws an exception and StaffModelAdvice turns it into a red toast (Hx.fail). Form errors re-render the form inside the drawer with the message.

HTMX attribute inheritance is switched off (htmx-config meta tag), so each element states its own hx-target/hx-swap. This avoids a class of bugs found during testing (B.9).

## B.6 New staff modules

### Payments (FR19–23)

- Invoices list (Unpaid / All) with total, paid, balance and status (Unpaid, Part paid, Paid), plus an "Outstanding" total and the latest payments.

- Invoice panel: the bill line ("3 nights × LKR 24,000"), payments so far, and a Record payment form — amount (defaults to the balance) and Cash/Card. Part payments are allowed; paying more than the balance is refused.

- Printable invoice and a printable receipt for every payment (DR4), with receipt numbers like RC-000017 and the staff member who took it.

- Check-out creates the invoice and the toast offers "Take payment", which opens it straight away. An invoice can also be created mid-stay for guests who want to settle early.

### Housekeeping board (FR24–25)

- Columns: Needs cleaning · Occupied · Reserved · Ready. Each room card shows the next arrival; rooms with a guest arriving today are highlighted.

- One click Mark clean (only for rooms waiting for cleaning) or Needs cleaning. The board refreshes itself every minute.

### Reports (FR26–29)

- Any date range up to 92 days, with quick buttons (last 7 days, this month, last month) and Print.

- Occupancy % (room-nights sold ÷ available), room revenue, average nightly rate, takings split cash/card, invoiced total.

- Day-by-day table (rooms occupied, occupancy, arrivals, departures, payments, cash, card, takings) with totals; reservations arriving in the period by status and channel; every payment in the period.

### Guest profiles (FR11–13)

- Guest list with live search on name, ID/passport, phone or email and number of stays.

- Profile page: contact details, ID, notes, lifetime stats (stays, nights, current bookings, cancellations), full stay history and invoices; Edit and New booking buttons.

### Rooms

- Rooms table with cover photo, capacity, price, amenities and status; add/edit in the drawer including capacity, amenity checkboxes and the photo manager (upload, paste link, make cover, delete). Deleting a room that has booking history is refused.

## B.7 Dashboard and room calendar

### Dashboard

- Tiles: arrivals still to check in, departures still to check out, in house (with tonight's occupancy), rooms to clean, unpaid invoices and outstanding amount.

- Lists with one-click actions: Check in (or "Check in…" which opens the panel to record a missing ID), Check out, Mark clean, Take payment. Late arrivals, overdue departures, missing ID and "room not clean" are flagged.

### Room calendar ("tape chart")

- Rooms down the side, days across the top (week, 2 weeks or month; previous/next/today). Today is highlighted, weekends shaded, past days hatched.

- Each stay is a coloured bar: Upcoming (blue), Arriving (amber), In house (green), Due out (orange), Completed (grey), No-show (red stripes). Click a bar to open the booking; click an empty future cell to start a booking for that room and date.

## B.8 Per-role access and hardening

### Who can open what

| Page | Admin | Manager | Receptionist | Housekeeping |
| --- | --- | --- | --- | --- |
| Dashboard | ✓ | ✓ | ✓ | — |
| Room calendar | ✓ | ✓ | ✓ | — |
| Reservations | ✓ | ✓ | ✓ | — |
| Guests | ✓ | ✓ | ✓ | — |
| Payments (+ invoices, receipts) | ✓ | ✓ | ✓ | — |
| Housekeeping | ✓ | ✓ | ✓ | ✓ |
| Rooms | ✓ | ✓ | — | — |
| Reports | ✓ | ✓ | — | — |
| Staff accounts | ✓ | — | — | — |

The rules are in web/StaffSection.java. The sidebar only shows allowed pages, and RoleAccessInterceptor blocks everything else — a page that is not listed is denied by default. After login each person lands on their first allowed page (Housekeeping staff go straight to the board). The Staff accounts page shows this same table, generated from the code.

### Security hardening

| Change | Why |
| --- | --- |
| CSRF protection back on for /web/**. Normal forms get a hidden token automatically; staff.js adds the token as an X-CSRF-TOKEN header to every HTMX request. | Stops another website from making a logged-in receptionist's browser cancel bookings or record payments. |
| Login throttling (LoginAttemptService): 5 wrong passwords for a username in 15 minutes → locked for 15 minutes; 20 failures from one IP address → that address is locked. | Makes password guessing impractical. |
| New session id on login. | Prevents session fixation. |
| Account is re-checked on every request. | Disabling a user or changing their role takes effect immediately. |
| Wrong username and wrong password take the same time and give the same message; "account disabled" only shows after a correct password. | Doesn't reveal which usernames exist. |
| Admins can't disable themselves or the last active admin; disabled accounts can be re-enabled. | Prevents lock-out. |
| Expired session or stale token → friendly redirect to the login page ("Your session ended") instead of a blank 403. | Better experience after a coffee break. |
| Guests can only see/cancel their own bookings (wrong owner = "not found"). | Booking numbers can't be probed. |
| Photo uploads checked by content, stored outside the app, path-safe. | Nothing but images can be uploaded and served. |
| Clickjacking protection (frame deny), strict referrer policy, HTTP-only session cookie, error pages without technical details. | Standard web hardening. |

## B.9 Testing and verification

### Automated tests (40, all passing)

| Test class | What it covers |
| --- | --- |
| ReservationServiceTest (15) | Past dates, same-day check-out, capacity, zero guests, double-booking, same-day vs future room status, quote totals, staff and guest cancellation rules (ownership, after check-in date, after check-in), date changes. |
| CheckInOutServiceTest (7) | ID required (DR3), ID recorded at the desk, room must be clean (DR5), no early check-in, check-out only after check-in, invoice + cleaning flag on check-out. |
| PaymentServiceTest (4) | Part payment with staff name, over-payment refused, settled invoice refused, missing method / zero amount refused. |
| LoginAttemptServiceTest (4) | Lock after 5 failures, unlock after 15 minutes, success resets, per-IP limit. |
| UserServiceTest (4), BillingServiceTest (2) | Existing tests, still passing. |
| GuesthouseApplicationTests (1) | Whole application starts (now on an in-memory database, so it runs on any machine). |
| GuestBookingFlowTests (3) | Full guest journey with simulated Google sign-in; another user can't see or cancel; CSRF required; branding shows Beachside Heaven and LKR. |

### Bugs found while testing in the browser — all fixed

- HTMX attribute inheritance: the self-refreshing dashboard's hx-select/hx-swap were inherited by buttons inside it, so opening a panel destroyed the panel element. Fixed by disabling inheritance globally.

- Thymeleaf 3.1 restricted expressions: calling @fmt inside th:src, th:attr or custom th:hx-* attributes is forbidden and cut pages off mid-render. Fixed by preparing values with th:with or entity getters (photo.src).

- Drawer re-opening after actions: HTMX fires afterSwap even when nothing is swapped. Fixed by opening the drawer only when content is loaded into it.

- Date off by one day in the staff date helper (UTC conversion in Sri Lanka, UTC+5:30). Fixed by using local dates.

- Startup order: the first-admin seeder now always runs before any other startup data.

- Menu button visible on desktop and a few spacing details — fixed.

## B.10 Known limitations and suggested next steps

- Real photos — ask the owner (see A.2).

- Email delivery needs SMTP settings; until then emails appear in the log.

- Google sign-in on the real site needs the redirect URL registered in Google Cloud (e.g. https://your-domain/login/oauth2/code/google).

- Behind a proxy (e.g. Nginx), login throttling sees the proxy's IP; configure server.forward-headers-strategy=native there.

- Database migrations: the project still uses ddl-auto=update. For production, consider Flyway so schema changes are versioned.

- Room moves (changing the room on an existing booking) and early check-out refunds are not implemented — staff currently cancel and rebook.

- The Maven wrapper folder .mvn/ is missing from the repo (it was already missing), so ./mvnw doesn't work; use IntelliJ or an installed Maven.

# Part C — Reference

## C.1 Running the application

- Copy .env.example to .env and fill in the values (table below).

- Make sure MySQL is running and the database user exists.

- Run GuesthouseApplication from IntelliJ, or mvn spring-boot:run.

- Guest site: http://localhost:8080/ · Staff portal: http://localhost:8080/web/login.

| Variable | Required | Meaning |
| --- | --- | --- |
| DB_PASSWORD | Yes | MySQL password for the app user |
| DB_URL, DB_USERNAME | No | Defaults: local guesthouse_db, user guesthouse_user |
| GOOGLE_CLIENT_ID, GOOGLE_CLIENT_SECRET | Yes | Google OAuth client for guest sign-in |
| ADMIN_INITIAL_PASSWORD | No | First admin password (only when no users exist) |
| APP_BASE_URL | No | Public address used in email links |
| REST_API_ENABLED | No | true turns on /api/** — local testing only |
| UPLOAD_DIR | No | Folder for room photos (default uploads) |
| MAIL_HOST, MAIL_PORT, MAIL_USERNAME, MAIL_PASSWORD, MAIL_FROM | No | SMTP for confirmation emails |
| SHOW_SQL | No | true prints SQL to the console |

### Demo mode without MySQL

mvn test-compile then mvn spring-boot:run -Dspring-boot.run.useTestClasspath=true -Dspring-boot.run.profiles=local-h2. This starts the app on an in-memory database filled with demo rooms, guests, bookings, payments and one account per role. The demo logins are listed in src/test/resources/application-local-h2.properties and DemoDataSeeder.java; they exist only in that throw-away database. Everything resets on restart.

## C.2 Database changes

Applied automatically on the next start (ddl-auto=update); no manual SQL needed. Then DataSeeder runs once-per-start upgrades: rooms without capacity get 2, old image_url values become photos, and active bookings whose room was "Occupied" are marked as checked in (so they can still be checked out).

| Table | Change |
| --- | --- |
| rooms | + capacity (int) |
| room_amenities (new) | room_id, amenity |
| room_photos (new) | id, room_id, url, sort_order |
| reservations | + checked_in_at, checked_out_at, cancelled_at, created_at, notes |
| guests | + notes |
| payments | + received_by |

## C.3 Files

### Configuration

- application.properties (secrets removed), .env.example (new), .env (new, git-ignored, local only), .gitignore, pom.xml (+ mail starter, + H2 for tests), README.md (running instructions).

### Java — new

- entity: Amenity, RoomPhoto, ReservationStage

- dto: RoomForm, RoomSearch

- service: BookingQuote, CalendarService, DashboardService, InvoiceSummary, LoginAttemptService, NotificationService, PhotoStorageService

- config: Formats (the @fmt helper)

- web: Hx, StaffSection, RoleAccessInterceptor, StaffModelAdvice, DashboardWebController, HousekeepingWebController, PaymentWebController, ReportWebController

- site: SiteModelAdvice

### Java — changed

- All entities, all repositories, ReservationService, CheckInOutService, BillingService, PaymentService, RoomService, GuestService, UserService, ReportService, GuestAccountResolver, DataSeeder, SecurityConfig, WebConfig, AuthInterceptor, every web and site controller, GlobalExceptionHandler (now only for the REST API), DTOs BookingRequest, ReservationRequest, UserCreateRequest.

### Java — removed

- AdminOnlyInterceptor (replaced by RoleAccessInterceptor + StaffSection).

### Templates, CSS, JS

- Staff: templates/staff/ — layout, login, error, dashboard, calendar, reservations, guests, guest-profile, rooms, housekeeping, payments, reports, users; drawers/ (reservation-new, reservation-detail, guest-form, room-form, invoice, user-form); print/ (invoice, receipt); fragments/quote. Old staff templates (rooms.html, guests.html, fragments/* …) removed.

- Public: templates/site/ — layout, home, rooms, room, booking, confirmation, my-bookings, booking-detail, message; fragments/ (room-card, search-bar, quote).

- Shared: templates/fragments/ui.html (icons, badges), templates/error.html.

- static/css/staff.css (new, replaces style.css), static/css/site.css (rewritten), static/css/print.css, static/js/staff.js, static/js/site.js, static/img/icons.svg, static/img/favicon.svg.

### Tests

- Updated: ReservationServiceTest, CheckInOutServiceTest, BillingServiceTest, GuesthouseApplicationTests. New: PaymentServiceTest, LoginAttemptServiceTest, GuestBookingFlowTests, DemoDataSeeder, application-local-h2.properties.